# Test Plan — Login

| Module | Business Portal Login (company + mobile + password, validation card, OTP) |
| --- | --- |
| Environment | Dev only (ENV=dev) |
| Manual suite | docs/manual-test-cases/Login.md — 146 cases (P1 61 / P2 59 / P3 26) |
| Automated suite | BusinessTestCases/Login/ — 11 specs, ~167 test( blocks (counted by grep, line-start test(; conditional runtime skips included) |
| Status | Draft for review |

## 1. Purpose & scope

Verify that a business user can authenticate securely and that every failure path is safe, generic and recoverable.

In scope

- Login page UI/layout and localization controls (EN/AR, theme).

- Form validation and Log In button state (mobile: 9 digits, starts with 5, no leading 0).

- "Just a moment..." validation card and OTP dialog.

- Happy path to dashboard, logout, already-authenticated redirect.

- Invalid credentials and account states (locked, deactivated, AML, unregistered).

- Navigation (Forgot Password, Sign Up, logo, theme).

- Security: anti-enumeration, XSS, POST-only sign-in, no stack traces, lockout.

- API contract: GET /devices/ip-address, POST /devices/uuid, POST /auth/signin, POST /auth/verify/otp.

- NAFATH / WATHIQ data-expiry blocking and renewal (EMI-5836, EMI-5969).

- Admin check that the LOGIN OTP operation is locked on (LoginOtpAdminConfig.spec.ts).

Out of scope: Forgot Password, Registration flows, admin-portal login UI beyond the OTP-config check, performance/load.

## 2. References

- docs/manual-test-cases/Login.md (also ALL-TEST-CASES.md), WRITING-TEST-CASES.md

- docs/business-knowledge/EMI-Business-Rules-part1-core-modules.md (lines 40–46)

- docs/QA-DATA-TESTID-HANDOFF.md §4.1 (login-username, login-password, login-password-toggle-visibility, login-submit)

- docs/email-otp-setup.md

- Jira: EMI-5836, EMI-5969, EMI-5964, EMI-6024, EMI-6050

## 3. Business rules under test

| Rule | Source |
| --- | --- |
| Web login always requires OTP; no trusted-device mode, no biometric | Business rules part 1 |
| Business login = company number + mobile (+966) + password | Business rules part 1 |
| Single-device policy: login on a new device force-logs-out other sessions (SAMA CSF 3.1) | Business rules part 1 |
| 3 consecutive failures → temporary lock; 3 temporary locks → deactivation | Business rules part 1 |
| Error messages for account status / AML / unknown company vs mobile must be generic | Business rules, LG-I section |
| Login, OTP and logout events audited, retained 10 years | Business rules part 1 |
| NAFATH expiry deactivates the user; WATHIQ expiry deactivates the profile | EMI-5836 clarification (2026-07-16) |

Unspecified — need business confirmation: lockout duration and unlock mechanism, session/idle timeout, password complexity rules, OTP expiry/attempt/resend limits.

## 4. Test strategy

| Lane | Folder | Purpose |
| --- | --- | --- |
| UI | Login/ui | Elements, layout, validation card |
| Functional | Login/functional | Behaviour end-to-end through the browser (incl. security) |
| API | Login/api | Contract, negative and security checks without the UI |
| Manual | Login.md | Cases not automatable or not yet automated |

Priority policy: P1 — every build / before release; P2 — regression cycle; P3 — cosmetic, opportunistic.

Tagging: specs carry @login + lane tag and feature/layer annotations. There is no @smoke or priority tag yet (see §10).

## 5. Coverage matrix

| Sec | Topic | Manual (P1/P2/P3) | Automated by | Status |
| --- | --- | --- | --- | --- |
| A | Page layout | 7 / 9 / 15 | ui/LoginPage.spec.ts (32) | Automated |
| B | Form validation & button state | 3 / 18 / 1 | functional/LoginFormValidation.spec.ts (21) | Automated |
| C | Validation card | 5 / 1 / 4 | ui/LoginValidationPopup.spec.ts (7, 9 skip paths), LoginOtpFlow.spec.ts | Partial — skipped when device verification is off (dev) |
| D | OTP | 7 / 5 / 0 | functional/LoginOtpFlow.spec.ts (17) | Partial — whole group skips if OTP dialog absent in 30 s |
| E | Happy path | 5 / 5 / 1 | functional/LoginHappyPath.spec.ts (11) | Automated |
| F | Invalid credentials | 6 / 4 / 0 | functional/LoginInvalidCredentials.spec.ts (16) | Automated (1 hard skip) |
| G | Account status (locked/deactivated/AML) | 4 / 0 / 0 | LoginInvalidCredentials.spec.ts | Blocked — env-var accounts not provisioned |
| H | Navigation | 2 / 1 / 1 | functional/LoginNavigation.spec.ts (6) | Automated |
| I | Security | 6 / 0 / 0 | functional/LoginSecurity.spec.ts (6) | Automated; lockout test risky (§10) |
| J | API contract | 7 / 11 / 3 | api/LoginAPIFlow.spec.ts (30) | Automated (3 conditional skips) |
| K | NAFATH/WATHIQ expiry | 9 / 5 / 1 | api/LoginNafathWathiqExpiry.spec.ts (20, all gated/skipped) | Blocked |
| — | Admin OTP-config lock | — | functional/LoginOtpAdminConfig.spec.ts (1) | Automated; needs ADMIN_* |

Manual total: 61 + 59 + 26 = 146. Automated-to-LG-id traceability is incomplete (annotations are sparse); closing that is a recommended action.

## 6. Environments & test data

- Environment: dev. .env.dev: BASE_URL and ADMIN_BASE_URL = https://dev-emi.dg-cash.app.

- OTP: fixed on dev (00000000 valid, 11111111 invalid) — see data/testAccounts.json.

- Accounts: merchant, merchant2, biller in data/testAccounts.json; overridable via env vars in LoginHelper.ts.

- Env vars required for full coverage

| Group | Variables | Currently in .env.dev |
| --- | --- | --- |
| Base accounts | DEV_COMPANY, DEV_MOBILE, DEV_PASSWORD, DEV_SETUP_* | Yes |
| Admin | ADMIN_BASE_URL, ADMIN_MOBILE, ADMIN_PASSWORD | Yes |
| OTP mailbox | IMAP_* | Yes |
| Locked / deactivated / AML | LOCKED_*, DEACTIVATED_*, AML_* | No |
| Lockout | LOCKOUT_* | No |
| NAFATH / WATHIQ | NAFATH_EXPIRED_*, WATHIQ_EXPIRED_* | No |

- Quote any .env value containing # (dotenv treats unquoted # as a comment).

## 7. Execution

cross-env ENV=dev npx playwright test BusinessTestCases/Login/

cross-env ENV=dev npx playwright test BusinessTestCases/Login/api

cross-env ENV=dev npx playwright test BusinessTestCases/Login/ui

cross-env ENV=dev npx playwright test BusinessTestCases/Login/functional

- Config: Edge (headed), 3 workers locally, 60 s test timeout, fullyParallel: true, global setup logs in with DEV_SETUP_* to create session.json.

- Run serially / isolated: lockout (LoginSecurity), admin config (LoginOtpAdminConfig).

- No test:login npm script exists (see §11).

## 8. Entry & exit criteria

Entry

- Dev environment and admin portal reachable at the URLs above.

- session.json generated by global setup; test accounts active and unlocked.

- OTP toggle state for login confirmed (affects §9 skips).

- For account-state / NAFATH / WATHIQ runs: the env-var accounts are provisioned.

Exit

- 100% of P1 cases pass (automated or manual).

- No open Sev-1/Sev-2 defects against Login.

- Every skip is justified in §9; unexplained skips count as failures.

- Manual-only cases executed and recorded.

## 9. Known skips & blocked items

| Item | Reason | Unblock |
| --- | --- | --- |
| LoginInvalidCredentials.spec.ts:140 whitespace-only password keeps button disabled | Hard test.skip, no reason recorded (app likely does not trim password) | Confirm expected behaviour with product; fix or re-enable |
| NW-01/01a/01b, NW-02/02a/02b, NW-14/15/16 | Need NAFATH_EXPIRED_* / WATHIQ_EXPIRED_* accounts | Provision accounts |
| NW-04 … NW-13 (10 tests) | Need Redis TTL seeding access; renewal endpoint paths unconfirmed in Emi Profile Service Swagger | Obtain access, confirm endpoints |
| LoginValidationPopup.spec.ts (all) | Dev has device verification disabled, login bypasses the card | Run on an environment with it enabled |
| LoginOtpFlow.spec.ts | Skips when login OTP is off | Enable via admin OTP config |
| API-04, N11, N12 | Skip when sign-in returns no accessToken | Valid account/OTP state |
| Locked / deactivated / AML / lockout | Env vars not provisioned | Provision accounts |

## 10. Risks & mitigations

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | Lockout test locks the shared merchant account; with parallel workers, other Login/Homepage specs can hit a locked account; unlock is manual | False failures across suites | Use a dedicated LOCKOUT_* account; run lockout serially; document the unlock procedure |
| 2 | Unprovisioned env vars make specs skip silently | Green run hides missing coverage | Report skip counts per run; make provisioning an entry criterion |
| 3 | OTP and validation-card UI effectively untested on dev | Regressions found late | Run on an environment with OTP/device verification enabled before release |
| 4 | No Arabic/RTL content checks (only the language button state; API localization only NW-14..16) | AR defects missed | Add AR text assertions |
| 5 | No @smoke / priority tags | P1 set cannot be selected via --grep | Tag by priority (§11) |
| 6 | Sparse LG-id annotations | Manual↔automation traceability gap | Annotate every test with its LG id |
| 7 | Login.md coverage note has stale lowercase login/ paths and says OTP retrieval is via MongoDB (actually IMAP) | Misleads readers | Correct the note |
| 8 | Business rules unspecified (lockout duration, session timeout, password policy, OTP limits) | Cannot write reliable expected results | Raise with business (§12) |

## 11. Recommended additions

1.	Dedicated, isolated lockout account and documented unlock steps.

2.	Provision LOCKED_*, DEACTIVATED_*, AML_*, LOCKOUT_*, NAFATH_EXPIRED_*, WATHIQ_EXPIRED_* accounts in dev.

3.	Add @smoke and @p1/@p2/@p3 tags plus LG-nn annotations to every Login test.

4.	Arabic/RTL content checks for the login page, errors and OTP dialog.

5.	New tests once rules are confirmed: session/idle timeout, single-device force-logout, 3-temp-locks → deactivation, OTP expiry / attempt / resend limits.

6.	Enter-key submit test; rate-limiting check if applicable.

7.	Fix the stale paths/MongoDB statement in Login.md; add a test:login npm script.

## 12. Open questions for the business

1.	Lockout duration and how a locked account is unlocked (self-service vs admin).

2.	Session / idle timeout value.

3.	Password policy (length, complexity, whitespace handling) — needed to resolve the skipped whitespace test.

4.	OTP expiry, wrong-attempt limit and resend limit.

5.	Precedence when both NAFATH and WATHIQ are expired (LG-137).